Individual Weekly Report for Abhishikth Kota

Joule

July 15, 2025

# Accomplishments

* Gathered resources for UI/UX design for the app
* Found a resource to speed up learning Swift and SwiftUI
* Finished Showcase 1
* Worked on final design specification
* Worked on draft contract
* Read further chapters of “The Swift Programming Language”

# Weekly Activities

| Activity / Task / Work | Hours | Status |
| --- | --- | --- |
| Resource gathering for UI/UX design for app. Watched introduction videos which walked me through resources that help speed up process of developing UI/UX | 4 | Complete |
| After researching online from sources such as stackoverflow, apple developer community and reddit, I found a good resource to speed up learning of Swift and SwiftUI: <https://www.hackingwithswift.com> | 1 | Complete |
| Spent time going over basic material on <https://www.hackingwithswift.com> | 4 | Complete |
| Attended in person meeting | 2.5 | Complete |
| Prepped for showcase #1 | 1 | Complete |
| Worked on final design specification | 1 | Complete |
| Worked on draft contract | 1 | Complete |
| Read further chapters of “The Swift Programming Language” | 4 | Complete |
| Worked on status report 3 | 1 | Complete |
| **Weekly Total** | **19.5** |  |
| Previous Weekly Cumulative Total (Carry Over) | 40.5 |
| **Current Cumulative Total** | **60** |

# Plans for Next Week

| Activity / Task / Work | Est Hours |
| --- | --- |
| Complete more days of “HackingWithSwift” | 8 |
| Read more of “The Swift Programming Language” | 6 |
| Work on status report 4 | 1 |
| Revise draft contract | 1 |
| Research into wirefreames and Make Figma wireframes | 4 |

# Response to Feedback

Feedback from showcase 1

**Agampreet**: Have a tip showcased telling user how to use app while loading

**Response**: It’s a great idea and I’ll keep it in mind when implementing

**Ayush**: An animation to also indicate loading

**Response**: I will have to think about the effort it will take to make an animation

**Classmate** : A simple background with the app logo and text would be ideal

**Response**: I will certainly take this approach.

# Other Reflections

I would have looked at the resources I found today earlier by looking for advice from others online.

# Comments, Issues, Notes, Anything Else?

None as of now

# Evidence of Work

A screenshot of a black screen

Description automatically generatedA screenshot of a computer program

Description automatically generatedA screenshot of a computer

Description automatically generated